# Test Plan

1. Test Plan Identifier

TP-AUTH-REG-01
Authentication and User Registration Test Plan - Web Platform
Version 1.0
Date: July 2024

2. Introduction

This Test Plan defines the scope, approach, resources, and schedule of testing activities for the Authentication and User Registration module of the platform.
The module includes authentication, user registration, user management, permissions, available services configuration, and dashboard reporting.

The objective of this plan is to ensure that all implemented features function correctly according to the approved requirements document, meet quality standards, and are ready for production deployment.

3. Test Deliverables

The following deliverables will be produced during the testing lifecycle:

- Test Plan document

- Test Checklist

- Detailed Test Cases (Functional, Negative, Validation)

- Test Data

- Defect Reports

- Test Execution Reports

- Test Summary Report

- Regression Test Results

4. Test Tasks

- Requirements analysis and review

- Test planning and estimation

- Test checklist and test case design

- Test execution (Manual)

- Defect logging and tracking

- Retesting and regression testing

- Test reporting and sign-off

5. Test Items

The following system components will be tested:

- External User Login

- Internal User Login (Active Directory)

- User Registration

- Users Management

- Available Services Management

- Dashboard Reports

6. Environmental Needs

Hardware

- Desktop / Laptop (Windows 10 or later)

Software

- Web Browsers: Chrome, Edge, FireFox

- Active Directory Integration

- Nafath (نفاذ) Integration

Test Environment

- Development Environment

- Staging Environment

- Email Server for notifications

7. Features to Be Tested

The following features are included in scope:

Authentication & Registration

- External user login (Username/Password & Nafath)

- Internal user login (Active Directory)

- “Remember Me” functionality

- Forgot Password via Email

- New user registration with validations

Services Configuration

- Add, edit, delete services

- Enable / disable services

- Service metadata (code, description, image, duration, steps)

- User guide attachment

Dashboard & Reports

- Dashboard access control

- Filtering by department, service, date range

- Graphs and indicators:

  - Service completion

  - Actual vs expected execution time

  - Total services count

  - Beneficiaries count

8. Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Engineer | Test design, execution, defect reporting |
| Business Analyst | Requirements clarification |
| Developers | Bug fixing |
| Project Manager | Approval and coordination |
| System Admin | Environment readiness |

9. Features Not to Be Tested

- Performance and load testing

- Security penetration testing

- UI/UX design compliance beyond basic validation

- Third-party system internal logic (Nafath, AD)

10. Staffing and Training Needs

- 1 QA Engineer with experience in:

  - Web application testing

  - Role-based access control

  - API awareness

- No additional training required; domain walkthrough recommended

11. Approach Schedule

| Phase | Duration |
| --- | --- |
| Test Planning | 2 days |
| Test Design | 3 days |
| Test Execution | 5 days |
| Retesting & Regression | 3 days |
| Test Closure | 1 day |

12. Item Pass/Fail Criteria

Pass Criteria

- All critical and high-priority test cases pass

- No open Critical or High severity defects

- Medium defects accepted with workaround

Fail Criteria

- Any unresolved Critical defect

- Authentication or permissions failure

- Data integrity issues

13. Risks and Contingencies

| Risk | Mitigation |
| --- | --- |
| AD or Nafath unavailable | Mock or fallback testing |
| Late requirement changes | Change impact analysis |
| Environment instability | Buffer time added |

14. Suspension and Resumption Criteria

Suspension Criteria

- Test environment unavailable

- Blocking defects preventing further testing

Resumption Criteria

- Environment restored

- Blocking defects fixed and deployed

15. Approvals

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Project Manager | Approval Authority |  |  |
| IT Manager | Stakeholder |  |  |
| QA Lead | Test Owner |  |  |